MEMORANDUM

From    : F.Ranjard  - 991019

To        : Detector Software Coordinators

Subject : Migration strategy from SICB to Gaudi

Cc        : T.Nakada, I.Videau, J.Harvey, P.Mato, A.Tsaregorosdtev, A.Jacholkowska

At the LHCb week in NIKHEEF, last month, it has been decided to include in the Gaudi framework the SICB Fortran algorithms which do not exist yet in C++.

- To do that we must create a clear boundary between SICB and Gaudi:

- The SICB step , which we would like now to call SICBMC, will be linked with Geant3 and event generators and will produce the kinematics and raw_hit banks.

- These banks are zebra banks which do not need Geant3 to be understood.

- Kinematics banks are ATMC and AVMC.

- Raw hit banks are xxRW banks.

- Output files written by SICBMC will be read in Gaudi.

- Gaudi will  NOT be linked with Geant3.

- SICB Fortran algorithms included into Gaudi cannot call Geant3 routines or common blocks.

- Work to be done by the Detector Managers

  - Create SICBMC

    - remove from the initialization step anything that belongs to the digitization and reconstruction steps.

    - Create a raw_hit step to build raw_hit banks independent of geant3. Code exists for most of the detectors , it has to be isolated from the digitization step to be run in SICBMC.

  - Create SICBREC made of 3 steps: digitization, trigger, reconstruction

    - Remove calls to geant3 routines:

      - Gfpart can be replaced by accessing the common block utable.inc

      - Gfkine, gfvert should be replaced by access to ATMC and AVMC

      - Grndm, gpoiss, gufld can be kept because they are stand-alone routines with no reference to geant common blocks.

    - Common blocks gcflag, gcnum, gconst will be globally replaced by some new common blocks created by the librarian.

    - Each step should contain its own initialization code.

    - Each step should have a unique steering routine.

- Work to be done by the Librarian:

- Create new common blocks to replace gcflag, gcnum, gconst.

- Introduce the raw_hit step into SICBMC.

  - Prepare the SICBREC framework to call the various steps.

  - Once the SICBREC program is ready, verify that results are identical to SICB ones.

- Work to be done by the Gaudi team and the Librarian:

  - Introduce Fortran code steps into Gaudi in such a way that each of them could be replaced by a C++ code step when it is ready.

- Milestones

  - Because most of the code exists it should be possible to have various steps ready for the LHCb software week : last week of November – Monday 22 November.

DO NOT WAIT the 15th of November to do it.  To do my librarian work I need to get your code earlier.

  - Assembly of the SICBREC program and testing will be done in December.

  - Introduction of first steps in Gaudi will be done in January 2000.